Project Progress Report

Project: Omnichannel Retail Sales & Inventory Analytics Dashboard

Prepared By: Team member (group 10)

Period Covered: Week 1 & Week 2

Week 1 – Data Collection & Cleaning

Objectives :

Gather raw datasets from multiple sources (POS, e-commerce, customer info).

Profile data quality issues.

Clean and standardize datasets for SQL import.

Document workflow and maintain version control.

Division of Work

HRUSIKESH: Data Gathering & Import

Collected raw files, verified formats, imported into Excel/Pandas.

Created a data inventory log.

ADITYA : Data Profiling & Quality Checks

Ran profiling (row counts, missing values, duplicates, anomalies).

Prepared a data quality report.

MANSI : Data Cleaning & Standardization

Handled missing values, removed duplicates, standardized date formats.

Validated data types and saved cleanedsalesdata.csv.

SOWMYATI: Documentation & Version Control

Prepared a data dictionary.

Maintained GitHub repository with commits and README updates.

Deliverables

Cleaned dataset (cleanedsalesdata.csv).

Data quality report.

Data dictionary.

GitHub repository updated with Week 1 progress.

Week 2 – SQL Database & KPI Queries

Objectives :

Design SQL database schema.

Import cleaned dataset into SQL.

Write KPI queries for business insights.

Document schema, queries, and maintain version control.

Division of Work

MANSI :  Database Architect & Loader

Designed schema (Customers, Products, Orders, Sales).

Defined primary/foreign keys and correct data types.

Imported cleaned dataset and validated row counts.

HRUSIKESH : KPI Query Developer

- Wrote SQL queries for KPIs:

Total Revenue

Best-Selling Products

Revenue by City/Region

Peak Purchase Times

Optimized queries and saved in queries.SQL

ADITYA : Documentation & Version Control

Created ER diagram and documented schema/queries.

Updated README with Week 2 progress.

Maintained GitHub repository with semantic commits.

Deliverables

SQL schema file (schema.sql).

KPI query scripts (queries.sql).

ER diagram of database structure.

GitHub repository updated with Week 2 progress.

-