Final Project Report

Project Title: Omnichannel Retail Sales & Inventory Analytics Dashboard

Prepared By: Team Members

Duration: 4 Weeks

Location: Internship Project – Retail Analytics

Week 1 – Data Collection & Cleaning

Objectives :

Collect raw datasets from multiple sources (POS, e-commerce, customer records).

Profile data quality issues (missing values, duplicates, anomalies).

Clean and standardize datasets for SQL import.

Document workflow and maintain version control.

Division of Work

HRUSIKESH: Data gathering & import into Excel/Pandas.

ADITYA: Data profiling and quality checks (row counts, nulls, duplicates).

MANSI: Data cleaning, standardization, and GitHub documentation.

Deliverables

Cleaned dataset (cleanedsalesdata.csv).

Data quality report.

Data dictionary.

GitHub repository updated with Week 1 progress.

Week 2 – SQL Database & KPI Queries

Objectives

Design SQL database schema.

Import cleaned dataset into SQL.

Write KPI queries for business insights.

Document schema and queries.

Division of Work

MANSI : Database schema design & data loading.

HRUSIKESH: KPI query development (Revenue, Best Products, City Sales, Peak Times).

ADITYA : Documentation, ER diagram, GitHub updates.

Deliverables

SQL schema file (schema. SQL).

KPI query scripts (queries. SQL).

ER diagram of database structure.

GitHub repository updated with Week 2 progress.

Week 3 – Dashboard Creation

Objectives

Build interactive dashboards in Power BI/Tableau.

Visualize KPIs with charts and maps.

Add filters and slicers for interactivity.

Division of Work

MANSI : Dashboard layout & KPI visuals (cards, bar charts, maps).

HRUSIKESH:: Visualization refinement & interactivity (filters, drill-downs).

ADITYA : Documentation, user guide, GitHub integration.

Deliverables

Draft dashboard with KPI visuals.

Interactive features (filters, drill-downs).

Dashboard documentation and screenshots.

GitHub repository updated with Week 3 progress.

Week 4 – Insights & Final Reporting

Objectives

Interpret KPIs and dashboards.

Generate actionable business insights.

Prepare final report and presentation.

Consolidate project artifacts in GitHub.

Division of Work

MANSI : Insight analysis & recommendations (top products, regional trends, inventory turnover).

HRUSIKESH: Report writing (Executive Summary, Methodology, KPIs, Insights, Recommendations).

ADITYA : Presentation preparation & GitHub finalization.

Deliverables

Insight summary document.

Final professional report (Word/PDF).

Presentation deck (PowerPoint/Google Slides).

GitHub repository with all project files.